Retrospective document

Individual project

Contents

Introduction	2

Review of Iteration 1	2

What went well?	2

What didn’t go well?	3

Review of Iteration 2	3

What went well?	3

What didn’t go well?	3

Review of Iteration 3	4

What went well?	4

What didn’t go well?	4

Review of Iteration 4	5

What went well?	5

What didn’t go well?	5

# Introduction

This document serves as a retrospective for my individual project, reflecting on what went well, what could be improved, and what I plan to change moving forward. By reviewing progress and setbacks in my workflow, I want to identify key takeaways and adjust, to improve future iterations.

# Review of Iteration 1

## What went well?

Good understanding of the assignment – figured out what was wanted from me and initiated actions to set up my project. The steps I took were to come up with an idea, pitch it, then document it and its functionality and finally visualize it via diagrams and a prototype.

Set clear goals – I set clear goals for myself for the iteration, which helped me keep my thoughts in order and helped me have a clear vision when working. I wrote down all the goals I want to achieve during the iteration and separated them into smaller, easily achievable ones.

Planning – My planning was on point, which resulted in a clear working path towards my goals. I created a structure in Jira and my personal notes, by organizing the goals by priority, as well as timespans in which they should be completed.

Feedback – I sought and received feedback, which helped me overcome challenges and greatly improve the quality of my Portfolio evidence. I went to the teachers whenever I had something ready and sough feedback on how I can improve it.

## What didn’t go well?

Feedback quantity – I thought that I was getting enough feedback, since I have 4 individual and 3 group feedback checkpoints, but was told that I should try to increase the number of my feedbacks, so my stakeholders can be well informed of what I am up to at every moment and can have a better overview of my capabilities, which can further increase the quality of my work. I am going to speak to each of my teachers at least once a week, which will ensure that they are well informed of my work at any point and can have a clear overview of my progression.

# Review of Iteration 2

## What went well?

Planning – My planning was once again on point. I set clear goals with good reasoning behind them, which allowed me to make very good decisions along the way and resulted in steady progress and satisfactory results.

Time management – Even though the Iteration was very short, I managed to achieve all the goals I had set for myself, the most important being seeking feedback from my stakeholders more frequently, which kept them well informed on my working progress. That also provided me with some quality feedback, which helped me improve the quality of my professional evidence.

## What didn’t go well?

Implementation – I was hoping to get to the implementation phase quicker and to make more progress in it during the last iteration but couldn’t. However, I know that I was building a solid foundation for myself, which gives me the opportunity to put all of my focus on implementing during the current iteration. Next iteration I will focus most of my energy into implementation so I can make up for this one. I am going to work on specific functionalities of my application, which will ensure that I have a clear goal while working and won’t get distracted along the way.

# Review of Iteration 3

## What went well?

Implementation progress – I was able to make a great amount of progress in implementation, because of the solid foundation I built for myself during the previous iterations.

Getting feedback – During this iteration I managed to continue getting feedback regularly, which kept my stakeholders well informed of my work, the problems I am facing and my progress.

Applying feedback – I managed to apply all the received feedback from the previous iteration’s portfolio presentation, which resulted in better quality products.

## What didn’t go well?

Testing - I didn’t put any focus on testing during this iteration, due to the fact that I was focused on implementing functionality so I could make up for the previous iteration. Next iteration I plan to put more focus into it, by creating unit tests which will check the integrity, scalability and security of my system.

# Review of Iteration 4

## What went well?

Implementation progress – I was able to make a great amount of progress in implementation, because good planning and clearly defined goals.

Getting feedback – During this iteration I managed to continue getting feedback regularly, which kept my stakeholders well informed of my work, the problems I am facing and my progress.

Applying feedback – I managed to apply all the received feedback from the previous iteration’s portfolio presentation, which resulted in better quality products.

Testing -  I created well-structured tests for the logic in my EmployeeService, which was approved by my stakeholders

## What didn’t go well?

Error handling – I have created an error handling strategy, using custom exceptions, but it needs to be more consistent throughout the whole project and should also work towards implementing logging in my system, since it is very beneficial for the long term maintenance of the application. So next iteration I am going to work towards that by exploring the topic of logging and implementing it in the places of my application where it is going to be the most beneficial.